[A picture containing text

Description automatically generated](https://www.smartsheet.com/try-it?trp=11588&utm_source=integrated-content&utm_campaign=/content/project-task-list-template&utm_medium=IT+Project+Task+List+doc+11588&lpa=IT+Project+Task+List+doc+11588&lx=PFpZZjisDNTS-Ddigi3MyABAgeTPLDIL8TQRu558b7w)**IT PROJECT TASK LIST TEMPLATE**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT NAME | **PROJECT NAME** | | | PROJECT MANAGER | **Name** | |
| PROJECT DELIVERABLE | **Project deliverable description …** | | | | | |
| SCOPE STATEMENT | **Scope statement …** | | | | | |
| START DATE | **MM/DD/YY** | END DATE | **MM/DD/YY** | OVERALL PROGRESS | | 0% |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| TASK NAME | STATUS | ASSIGNED TO | START DATE | END DATE | DURATION in days | COMMENTS |
|  | In Progress |  | 01/02 | 01/08 | 6 |  |
|  | Complete |  | 01/04 | 01/11 | 7 |  |
|  | On Hold |  | 01/07 | 01/11 | 4 |  |
|  | In Progress |  | 01/10 | 01/15 | 5 |  |
|  | In Progress |  | 01/13 | 01/20 | 7 |  |
|  | Not Started |  | 01/16 | 01/29 | 13 |  |
|  | In Progress |  | 01/19 | 02/01 | 13 |  |
|  | In Progress |  | 01/22 | 02/09 | 18 |  |
|  | In Progress |  | 01/25 | 02/05 | 11 |  |
|  | In Progress |  | 01/28 | 02/06 | 9 |  |
|  | In Progress |  | 01/31 | 02/02 | 2 |  |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |