[A green sign with white text

Description automatically generated with medium confidence](https://www.smartsheet.com/try-it?trp=11490&utm_source=integrated-content&utm_campaign=/content/raci-templates&utm_medium=RACI+Model+doc+11490&lpa=RACI+Model+doc+11490&lx=PFpZZjisDNTS-Ddigi3MyABAgeTPLDIL8TQRu558b7w)**RACI MODEL TEMPLATE**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **R** | Responsible | Executive Sponsor | Project Sponsor | Steering Committee | Advisory Committee | Role 5 | Project Manager | Tech Lead | Functional Lead | SME | Project Team Mgr. | Developer | Admin Support | Business Analyst | Role 4 | Role 5 | Consultant | PMO | Role 3 | Role 4 | Role 5 |
| **A** | Accountable |
| **C** | Consulted |
| **I** | Informed |
| Project Deliverable or Activity | | Project Leadership | | | | | Project Team Members | | | | | Project Sub-Teams | | | | | External Resources | | | | |
| Initiate Phase Activities | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Request Review by PMO | | A / C | R / A |  |  |  | R / A | A / C |  | C |  |  |  |  |  |  |  |  |  |  |  |
| Submit Project Request | |  |  |  |  |  | R |  |  |  |  |  |  |  |  |  |  | A |  |  |  |
| Research Solution | | I |  |  |  |  | R / A | A / C | A / C | C |  |  |  | C |  |  | C |  |  |  |  |
| Develop Business Case | | I | A / C | I | I |  | R / A | C | C | C |  |  |  | C |  |  | C | C |  |  |  |
| Plan Phase Activities | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Create Project Charter | | C | C |  |  |  | R / A | C | C | C |  |  |  | C |  |  | C |  |  |  |  |
| Create Schedule | | I | I | I | I |  | R / A | C | C | C | C | C | C | C |  |  | C | I |  |  |  |
| Create Additional Plans as Required | | I | I | I |  |  | R / A |  |  |  | I | I | I | I |  |  | C | I |  |  |  |
| Execute Phase Activities | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Build Deliverables | | C / I | C / I | C / I | C / I |  |  | R / A | R / A | R / A | R / A | R / A |  |  |  |  | A / C |  |  |  |  |
| Create Status Report | | I | I | I | I |  | R / A | R / A | R / A | R / A |  |  |  |  |  |  | C | I |  |  |  |
| Control Phase Activities | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Perform Change Management | |  | C | C | C |  | R | A | A | A |  |  |  |  |  |  | C | I |  |  |  |
| Close Phase Activities | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Create Lessons Learned | | C | C | C | C |  | R / A | C | C | C | C | C | C | C |  |  | C | C |  |  |  |
| Create Project Closure Report | | I | I | I | I |  | R / A | I | I | I | I | I | I | I |  |  |  | I |  |  |  |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |