**CONSTRUCTION PROJECT EXECUTIVE**

**SUMMARY TEMPLATE – EXAMPLE**

|  |  |
| --- | --- |
| PROJECT NAME | Sunridge Villa Residential Development |

|  |  |  |
| --- | --- | --- |
| PREPARED BY | PROJECT LEAD | DATE |
| Greenfield Construction LLC | Michael Thompson | 00/00/0000 |
| COMPANY CONTACT INFO | ON-SITE CONTACT INFO |
| (123) 456-7890email@greenfieldconstruction.com | (123) 456-7890 |

PROJECT STATUS OVERVIEW

|  |  |  |  |
| --- | --- | --- | --- |
| MILESTONE | STATUS | START DATE | COMPLETION DATE |
| Initial Groundwork | In Progress | 00/00/0000 | 00/00/0000 |

BUDGET UPDATES

|  |  |  |  |
| --- | --- | --- | --- |
| ENHANCEMENTS | ESTIMATES | VARIANCE | TIME AND MATERIALS UPDATE |
| Upgraded Kitchen Fixtures | $25,000 | Within Budget | Additional 2 days for custom installations. |

|  |  |
| --- | --- |
| PROJECT ISSUES | **ISSUE 1:** Supply chain disruptions have delayed the delivery of key construction materials, impacting the project timeline.**ISSUE 2:** There are unexpected delays in receiving construction permits from local authorities. |

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT RISKS | PLAN | PROBABILITY | IMPACT |
| **RISK 1:** Weather-Related Delays | Implement a flexible work schedule and secure the site for severe weather. | Medium | High |
| **RISK 2:** Cost Overruns | Conduct regular budget reviews. | Low | Medium |

|  |  |  |
| --- | --- | --- |
| PROJECT CHANGE ORDERS | DETAILS | STATUS |
| **CHANGE ORDER 1:** Enhanced Security Features | Upgrade the security system in response to stakeholder concerns. | Under review with potential for implementation in the next phase. |

|  |  |
| --- | --- |
| PROJECT SUMMARY NOTES | The Sunridge Villa Residential Development is progressing, with key milestones being closely monitored. Overall, the project is on track to deliver high-quality, sustainable residential homes. |

|  |
| --- |
| **DISCLAIMER**Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |